INSERT COMPANY LOGO HERE


CONSTRUCTION WASTE MANAGEMENT PLAN

FOR

PROJECT NAME
OWNER

OWNER NAME
ADDRESS

CITY, STATE ZIP
CONTRACTOR

CONTRACTOR NAME
ADDRESS

CITY, STATE ZIP
TABLE OF CONTENTS

1.1 Summary

1.2 Definitions

1.3 Performance Requirements

1.4 Quality Assurance

1.5 Waste Management-General

1.6 Removal of Construction Waste Materials
1.7 Expected Waste Streams and Disposal Procedures
Waste Management Plan

Company: General Contractor Name
Project:     Project Name
Designated Recycling Coordinator:  First Name Last Name
Waste Management Goals:

· This project will recycle or salvage or divert 50 OR 75% by (weight or volume) of the total construction and demolition waste generated on-site.

· Meet LEED Requirements for the project: Divert materials from at least five waste or material streams. Approximate a percentage of the overall project waste that these materials represent.

Targeted Materials:
· The following waste streams are targeted for diversion, along with approximate percent that each material comprises of the total waste stream (must be at least 5 different waste or material streams).

1. Concrete – 40%

2. Metals – 15%

3. Wood – 10%

4. Masonry – 10%

5. Gypsum Board – 10%

6. Cardboard – 5%

Communication Plan:

· Waste Prevention and recycling activities will be discussed at the beginning of each safety meeting, with a progress update provided.
· As new subcontractors come on site, RECYCLING COORDINATOR (INSERT NAME) will present him/her with a copy of the Waste Management Plan and provide a tour of the recycling/staging areas

· The subcontractor will be expected to make sure all their crews comply with the Waste Management Plan

· All recycling containers will be clearly marked and labeled with bilingual signage
· Lists of acceptable/unacceptable materials will be posted at the job trailer
RECYCLING PROCESS, FACILITY AND SEPARATION STRATEGY

	MATERIAL
	FACILITY/RECYCLER
	FACILITY ID
	HAULER
	CONTAINER

	METALS
	FACILITY 1
	TBD
	NAME
	20 YD

	CONCRETE
	FACILITY 2
	TBD
	NAME
	20 YD 

	WOOD
	FACILITY 3
	TBD
	NAME
	20 YD 

	GYPSUM BOARD
	FACILITY 4
	TBD
	NAME
	20 YD 

	CARDBOARD
	FACILITY 5
	TBD
	NAME
	20 YD 

	MASONRY
	FACILITY 6
	TBD
	NAME
	20 YD

	CONST. WASTE
	FACILITY 7
	LANDFILL
	NAME
	30 YD

	TBD
	
	
	
	

	TBD
	
	
	
	

	TBD
	
	
	
	

	TBD
	
	
	
	


1.1 Summary

A. Section includes: Administrative and procedural requirements for construction waste management activities.

1.2 Definitions

A. Construction, Demolition, and Land clearing (CDL) Waste: Includes all non-hazardous solid wastes resulting from construction, remodeling, alterations, repair, demolition and land clearing. Includes material that is recycled, reused, salvaged or disposed as garbage.

B. Salvage: Recovery of materials for on –site reuse or donation to a third party.

C. Reuse: Making use of a material without altering its form. Materials can be reused on-site or reused on other projects off-site. Examples include, but are not limited to the following: Grinding of concrete for use as sub base material. Chipping of land clearing debris for use as mulch.

D. Recycling: The process of sorting, cleaning, treating and reconstituting materials for the purpose of using the material in the manufacture of a new product. Examples are steel and glass.

E. Source-Separated CDL Recycling: The process of separating recyclable materials in separate containers as they are generated on the job-site. The separated materials are hauled directly to a recycling facility or transfer station.

F. Co-mingled CDL Recycling: The process of collecting mixed recyclable materials in one container on-site. The container is taken to a material recovery facility where materials are separated for recycling

G. Approved Recycling Facility: A facility that can legally accept CDL waste materials for the purpose of processing the materials into an altered form for the manufacture of a new product.

1.3 Performance Requirements

A. General: Divert a minimum of 50 OR 75% CDL Waste, by weight or volume, from the landfill by one, or a combination of the following activities:

1. Salvage

2. Reuse

3. Source-Separated CDL Recycling

4. Co-mingled CDL Recycling

5. Donation

B. CDL waste materials that can be salvaged, reused or recycled, but are not limited to:          

1. Asphalt

2. Asphalt shingles

3. Concrete

4. Drywall

5. CMU and Brick
6. Land clearing debris (trees, stumps)

7. Metals

8. Wood framing materials
9. Field office waste  

1.4  Waste Management Report Requirements for Subcontractors

A. Waste Management Report: Submit a cumulative waste management report included in Appendix A with each application for payment with the following attachments:

1. A record of the type and quantity, by weight, of each material salvaged, reused, recycled or disposed of properly.

2. Total quantity of waste recycled as a percentage of total waste.

3. Disposal Receipts: Copy of receipts issued by a disposal facility for CDL waste that is disposed in a landfill.

4. Recycling Receipts: Copy of receipts issued by an approved recycling facility. For co-mingled materials, include weight tickets from the recycler hauler or material recovery facility and verification of the recycling rate for co-mingled loads at the facility.

5. Salvaged Materials Documentation: Types and quantities, by weight, for materials salvaged for re-use on site, sold or donated to third party.

1.5   Waste Management-General

A. Execution

1. Provide containers for CDL waste that is to be recycled clearly marked as such or a designated staging area for these materials.

2. Provide containers for CDL waste that is disposed in a landfill clearly labeled as such

3. Whenever feasible, execute detailed material estimates to reduce risk of unplanned and potentially wasteful cuts.
4. To the greatest extent possible, include in material purchasing agreements a waste reduction provision requesting that materials and equipment be delivered in packaging made of recyclable material, that they reduce the amount of packaging, that packaging be taken back for reuse or recycling efforts.

5. Maintain all weight tickets, photos and delivery receipts of LEED aspects at the project trailer. These files will be made available to the Owner, Architect and Subcontractors.

B. Separation Procedures

1. Separate materials onsite into multiple containers labeled for each materials type

2. Conduct regular visual inspections of containers or staging areas to remove contaminants.

1.6 Removal of Construction Waste Materials

1. Remove CDL waste materials from project site on a regular basis. Do not allow CDL waste to accumulate on-site.

2. Transport CDL waste materials off Owner’s property and legally dispose of them as per the Recycling Facilities and Processing Method described below

A. 
Tracking Procedures and Records
1. All the construction and demolition waste leaving the site will be tracked. 

2. Waste hauler reports will be used for documentation. 

3. Estimated {weight or volume} of materials that are reused on site or salvaged for reuse on other projects by subcontractors or vendors will be recorded. 

4. Receipts will be retained and {weight or volume} will be estimated for materials donated to charities, reuse retailers, or other recipients that can verify and track incoming and outgoing materials.

B. 
Construction Waste Report
1. A final report on all the waste for the project will be produced that includes the following information:

a. Total C&D waste produced by the project.

b. Types of waste material and quantity of each material.

c. Total waste diverted and diversion rate 

i. Diversion rate = (Total C&D waste diverted from the landfill / Total C&D waste produced by the project) x100

d. Land-clearing debris or hazardous waste will not be included in the diversion rate calculation but the disposition of these materials will be separately.

e. Construction materials to be processed into ADC will be included in the Total C&D waste produced by the project in the diversion rate calculation.
1.7 - Expected Waste Streams And Disposal Procedures (UPDATE PER PRPOJECT – DELETE ANY NON-RELEVANT MATERIALS)
	Waste Stream
	Jobsite Disposal Method
	Handling Procedure
	Anticipated Quantity

	Concrete: 
	Recycle 
	Place excess concrete, free of waste, in appropriate dumpster
	200 tons

	Including CMU
	“Clean Concrete Only” container
	
	

	Asphalt
	Recycle 
	Remove asphalt via loader and place in truck to be hauled from site
	25 tons

	Scrap metal: Including rebar, steel studs, metal flashing, etc
	Recycle 
	Place acceptable scrap metal in appropriate dumpster
	50 tons

	
	“Metal Only” container
	
	

	Wood products: 
	Recycle
	Place wood, free of waste materials, that is unusable for construction in appropriate dumpster
	75 tons

	Untreated wood, plywood, OSB, particle board, clean dimensional wood, wood pallets
	“Wood Only” container
	 
	

	 
	 
	Place painted/treated wood in “Landfill Only” dumpster
	

	Masonry products:
	Reuse / Return 
	Stockpile bricks that are unusable for construction for return to the manufacturer
	25 tons

	Including face bricks, hollow bricks
	
	
	

	Cardboard
	Recycle 
	Clean cardboard will be broken down and placed in appropriate dumpster
	10 tons

	
	“Cardboard Only” container
	 
	

	
	 
	Unless a diversion method or outlet is identified, all packing materials must be removed and disposed of properly in the “Landfill Only” container
	

	Carpet tiles
	Recycle 
	Place carpet tile scraps in appropriate dumpster for pick up by carpet recycler
	0.25 tons

	
	“Carpet Only” container
	
	

	Drywall
	Recycle 
	Place drywall waste that can’t be used for construction in appropriate dumpster
	15 tons

	
	“Drywall Only” container
	
	

	Aluminum and plastic containers, mixed paper
	Recycle
	Place in general recycling tote
	1 ton

	
	“Recycling” tote
	
	

	All other non-recyclable C&D waste
	Landfill 
	Place all other waste that cannot be recycled in “Landfill Only” dumpsters
	500 tons

	
	“Landfill Only” container
	
	


Additional Waste Materials

· The following waste materials are not included in the diversion rate calculation but must be tracked and reported separately in the project’s construction waste report.

	Waste Stream
	Description/Information

	Land-clearing debris
	Land-clearing debris materials are natural (e.g., rock, soil, vegetation) and should be diverted from the landfill if possible.



	Hazardous materials
	Hazardous materials will be separated and stored in a specific area onsite, and will be disposed of in accordance with local regulations.




Recycling Facilities and Processing Method

· The recycling facility and processing method for each anticipated diverted waste stream that is included in the diversion rate calculation is summarized below.
(UPDATE TABLE WITH FACILITIY AND PROCESS SPECIFICS AS RELATED TO YOUR PROJECT – DELETE UNNEEDED MATERIALS)

	Waste Stream
	Destination
	Processing Information

	Concrete
	ABC Recycling Co
	Recycled into various uses, depending on market (e.g., into base product for buildings and roads)

	Asphalt
	ABC Recycling Co
	Reprocessed into new asphalt

	Scrap metal
	ABC Recycling Co
	Recycled in the scrap metal market

	Wood products
	ABC Recycling Co
	Recycled into mulch

	Masonry products
	Manufacturer
	Manufacturer take-back for reuse or recycling into other products

	Cardboard
	ABC Recycling Co
	Recycled into new cardboard containers

	Carpet tiles
	Manufacturer
	Manufacturer take-back for  recycling

	Drywall
	ABC Recycling Co
	Recycled into soil amendment product

	Aluminum and plastic containers, mixed paper
	ABC Recycling Co
	Recycled into new products 


